List(5/21 done):

Week 1 (April 5 - April 11):

1. Implement "Communicate with sellers" feature (3-4 days)
2. Implement "Search for services" feature (3-4 days)
3. Implement "Ratings" feature (2-3 days)

Week 2 (April 12 - April 18):

1. Implement "Display sellers info(cost, description of job)" feature (2-3 days)
2. Implement "Allow sellers to post their service descriptions, fees and different plans" feature (3-4 days)
3. Implement "Display most popular sellers" feature (2-3 days) (We implemented Displays sellers but not most popular)

Week 3 (April 19 - April 25):

1. Implement "Freelancers’ details" feature (2-3 days)

Week 4 (April 26 - May 2):

1. Start working on "Invoice and distribution of money to clients" feature (2-3 days)

Week 6 (May 10 - May 16):

1. Implement "Customers search for jobs" feature (2-3 days)
2. Implement "Invoice tells user payment information;”
3. Implement "When a payment is made, the system holds the cash until the customer is satisfied with the final product" feature (2-3 days)

Week 7 (May 17 - May 23):

1. Implement "Contact Form" feature (2-3 days)
2. Implement "Complain/private report" feature (2-3 days)

EXTRAS:

1. Start working on "Hosting platform for the Website" feature (1-2 days)
2. Finish "Hosting platform for the Website" feature (3-4 days)
3. Implement "Premium features" (3-4 days)
4. Implement "When a user is creating an account, display if you want to be a freelancer or client" feature (1-2 days)
5. Implement "Categories have a max number of freelancers" feature (2-3 days)
6. every transaction adds 2% to the ne1 business" feature (2-3 days)
7. Implement "Advertisements" feature (3-4 days)
8. Implement "Unique Sections for each genre of freelancers" feature (2-3 days)