**DRGN Studio Progress Report 5**

**Progress Report – Project Name**

Ne1 Freelance

**Report Date**

15/03/2023

**Group Members**

Aaron Hazzard

Raushawn Mitchell

**Reporting Period**

08/03/2023 – 14/03/2023

**Highlights**

Basic login functionality added.

Error checks for login added.

User authentication added.

**Team Progress**

Aaron worked on signup page functionality.

Raushawn worked on login page functionality.

Aaron worked on user authentication.

Aaron worked on fixing numerous bugs.

**Individual Progress**

Raushawn worked on login page functionality and completed it.

Aaron fixed home page styles.

Aaron worked on user authentication and got it to work.

Aaron worked on fixing numerous bugs and did code refractoring.

**Team Progress Planned for the Next Reporting Period**

Raushawn plans to work on admin page.

Aaron plans to create a jobs page.

Aaron plans to work on a search feature.