**DRGN Studio Progress Report 4**

**Progress Report – Project Name**

Ne1 Freelance

**Report Date**

01/03/2023

**Group Members**

Aaron Hazzard

Raushawn Mitchell

**Reporting Period**

22/02/2023 – 28/02/2023

**Highlights**

Restarted project in a different language with no functionality.

Login/Signup Page Completed

Home Page Completed

Contact Us Page Completed

**Team Progress**

**A**bout us page about 95% complete

Login/ Signup page completed.

Home page completed.

Contact page completed.

**Individual Progress**

Raushawn started work on About Us page and is about 95% done.

Aaron worked on login/ signup page and completed it.

Aaron completed home page.

Raushawn completed contact page.

**Team Progress Planned for the Next Reporting Period**

Raushawn plans to complete footer.

Raushawn plans to complete about us page.

Aaron plans to work on functionality for signup page.