**DRGN Studio Progress Report 8**

**Progress Report – Project Name**

Ne1 Freelance

**Report Date**

05/04/2023

**Group Members**

Aaron Hazzard

Raushawn Mitchell

**Reporting Period**

29/04/2023 – 04/04/2023

**Highlights**

HomeServices admin page completed.

AboutUsContent admin page completed.

About Us page displays information added to database.

Create Job page completed.

**Team Progress**

HomeServices admin page completed.

AboutUsContent admin page completed.

Create Job page completed.

**Individual Progress**

Raushawn started work on AboutUsContent page and completed it.

Raushawn worked on HomeServices admin page and completed it.

Aaron worked on Create Job page and completed it.

Aaron worked on search system.

**Team Progress Planned for the Next Reporting Period**

Raushawn plans to finish contact page functionality.

Aaron plans to work on search system functionality.

Raushawn plans to finish admin page forms.