**Progress Report Template**

**Progress Report – Project Name**

Ne1 Freelance

**Report Date**

08/02/2023

**Group Members**

Aaron Hazzard

Raushawn Mitchell

**Reporting Period**

01/02/2023 – 07/02/2023

**Highlights**

Six(6) wireframes Completed.

Main admin page completed.

**Team Progress**

About us page is 25% complete

Home page 75% complete

Contact page 50% complete

Account page 50% complete

Login/Signup page 90% complete

Garnt Chart 50% complete

Wireframes started.

**Individual Progress**

Raushawn created wireframes for pages currently being worked on in project

Raushawn started work on about us page and is about 25% done

Raushawn started work on contact page and is about 50% done.

Aaron worked on home page.

Aaron worked on account page which is about 50% done.

Aaron worked on login/ signup pages and it’s about 90% done.

**Team Progress Planned for the Next Reporting Period**

About us page at least 75%

Creation of footer

Account page 100% complete